|  |  |  |
| --- | --- | --- |
| 04.1.2019 |  | Memo |
|  |  |  |

To

Sarah Kruse

From

Purple Team

Jordan Moore, Kue Khang, Kyle Randall, Anton Fuchs, Bill Vang

CC

Re

Memo 3 - Progress

Comments:

This past week we had to complete our presentation, wireframe, ERD, data diagrams, and modified data dictionaries. We were successfully able to get these tasks done in time for our own deadlines to keep this project moving forward.

On Monday, all were present for our class discussion. We discussed our next steps for the Wireframes, ERD, Data Diagrams, and Data Dictionaries. On Wednesday, we had all in attendance for the class discussion with the guest speaker.

This week we are finishing up our ERD, Data Flow Diagrams, and Data Dictionaries. We have split these tasks among the group so that we all have equal work for the week. We are estimating that each task will take about 2 hours for us to finish up.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Person | Deadline | Estimated Time | Actual Time |
| Presentation | Bill Vang | 04/01/19 | 2 Hours | 2 Hours |
| Wireframe | Kyle Randall, Bill Vang, Anton Fuchs | 04/01/19 | 2 Hours | 2 Hours |
| ERD | Kyle Randall | 04/01/19 | 2 Hours | 2 Hours |
| Data Diagrams | Bill Vang | 04/01/19 | 2 Hours | 2 Hours |
| Modified Data Dictionaries | Kue Khang, Jordan Moore | 04/01/19 | 2 Hours | 2 Hours |