|  |  |  |
| --- | --- | --- |
| 04.17.2019 |  | Memo |
|  |  |  |

To

Sarah Kruse

From

Purple Team

Jordan Moore, Kue Khang, Kyle Randall, Anton Fuchs, Bill Vang

CC

Re

Memo 5 - Progress

**Comments:**

This past week we revised the wireframes so that they better align with our scope and what Federated needs to be able to do. We continue to split the work evenly among all members so no one feels overwhelmed by the project. We are hoping for another successful week ahead of us as we met with each other on Monday to finalize Phase 2.

On Monday, everyone was in attendance so we had a productive class period and also met outside of class. We started finalizing Phase 2 of the project in order to finish the project this week. On Wednesday, we had all in attendance and made further progress on finalizing Phase 2.

**Work Assigned**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Person | Deadline | Estimated Time | Actual Time |
| Compile/Review Phase 2 Work | Jordan Moore | 04/15/19 | 2 Hours | 1 Hour |
| Context Diagram | Bill Vang | 04/15/19 | 1 Hour | 3 Hours |
| Diagram 0 | Bill Vang | 04/15/19 | 2 Hours | 4 Hours |
| Child Diagrams | Anton Fuchs | 04/15/19 | 4 Hours | 2 Hours |
| Decomposition Diagram | Jordan Moore | 04/15/19 | 4 Hours | 2 Hours |
| Data Dictionary | Kue Khang | 04/15/19 | 5 Hours | 3 Hours |
| ERD | Kue Khang | 04/15/19 | 2 Hours | 2 Hours |
| CRUD Matrix | Kyle Randall | 04/15/19 | 4 Hours | 1 Hour |
| Wireframes | Bill Vang | 04/15/19 | 6 Hours | 5 Hours |
| Security Authorizations | Jordan Moore | 04/15/19 | 1 Hour | 1 Hour |